SMART PARKING SYSTEM

1.) Problem Statement:

Employees at the tech park spend an average of 30 minutes searching for available parking spaces due to the absence of real-time parking availability information. This leads to reduced productivity, traffic congestion inside the campus, and employee dissatisfaction. Although the tech park already has CCTV cameras and gate systems, these resources are underutilized. The goal of this project is to develop a software-based smart parking system that uses existing cameras and gate APIs to detect parking availability and guide drivers to available parking areas in a cost-effective manner.

Smart Objectives:

- Use existing CCTV to detect parked cars with at least 85% accuracy.

- Show live parking availability by zone on entry-point dashboards.

- Connect gate APIs to automatically track vehicle entries and exits.

- Reduce employee parking search time from 30 minutes to under 10 minutes.

2.) Scope Statement:

Inclusons:

- Use of existing CCTV cameras.

- Zone-based parking spot detection (occupied / available).

- Integration with existing gate APIs.

- Web-based dashboard displaying parking availability.

- Backend system for data processing and availability logic.

- Basic system monitoring and logging.

Exclusions:

- Mobile app or parking pre-booking system.

- Automated payment or billing system.

- Vehicle or user registration.

- License Plate Recognition (LPR).

- High-resolution live video streaming.

- New camera or hardware installation.

3.) Feasibility & Cost Analyisis Report:

Feasibility:

  - Infrastructure Reuse: Uses existing CCTV cameras (via RTSP/HTTP) and gate APIs, eliminating the need for expensive new hardware.

  - Smart Detection: Employs lightweight, open-source computer vision (OpenCV) to monitor parking zones, ensuring compatibility even with older cameras.

  - Cost Efficiency: Stays within the ₹4,15,000 budget by using free, open-source tools and avoiding hardware upgrades.

  - Operational Ease: Integrates seamlessly into current parking routines with minimal training required for administrators.

  - Reliability: Combines visual camera data with gate entry/exit logs for high system accuracy and dependable performance.

Cost Analysis Report:

Total Budget: $5,000 (approx. ₹4,50,000 inr).

| Item | Description | Cost (USD) |
| --- | --- | --- |
| Computer Vision | Spot/zone detection logic using existing cameras | $1,500 |
| Backend Development | API integration, data processing, & logic | $1,000 |
| Web Dashboard (UI) | Availability display & admin panel | $800 |
| System Integration | RTSP stream access & Gate API handling | $700 |
| Infrastructure | Cloud compute, storage, & hosting (3–6 months) | $500 |
| Testing & Validation | Accuracy tuning & User Acceptance Testing (UAT) | $300 |
| Contingency | Risk buffer (10%) | $200 |
| Total |  | $5,000 |

4.) Work Breakdown Structure & Schedule:

#### Week 1: Planning & Analysis:

- Day 1: Kickoff meeting and requirement validation.

- Day 2: Audit of existing CCTV cameras and their capabilities.

- Day 3: Gate API review and data flow analysis.

- Day 4: Mapping of parking zones and success metrics.

- Day 5: Finalizing architecture design and tech stack.

#### Week 2: Design & Preparation:

- Day 6: Designing the zone-based computer vision logic.

- Day 7: Data modeling and backend API structure.

- Day 8: Creating dashboard wireframes and UI/UX design.

- Day 9: Identifying technical risks and mitigation plans.

- Day 10: Final project plan approval and budget sign-off.

| Risk | Impact | Likelihood | Mitigation Strategy |
| --- | --- | --- | --- |
| Hardware Incompatibility | High | Medium | Use zone-level detection instead of spot-tracking; digitally adjust camera angles. |
| Environmental Factors | Medium | Medium | Apply image preprocessing and cross-reference with gate data for better accuracy. |
| Gate API Failures | Medium | Low | Design the system to operate independently using camera data as the primary source. |
| Budget Overruns | Medium | Low | Use frame sampling (not 24/7 live video) and lightweight open-source models. |
| Scope Creep | Medium | Medium | Define clear project boundaries and provide early demos to align expectations. |

5.) Initial Risk Register:

6.) Output:

This project delivers a practical and affordable smart parking solution suitable for a software engineering academic project, demonstrating real-world application of computer vision, system integration, and project management.